Allocated meeting time: March 22nd, 5:00pm-6:00pm

Actual meeting time: March 22nd, 5:00pm-5:50pm

Product owner: Professor Halfond, TAs, CPs

Scrum master: Gong Chen

Team members: Lingyi Li, Joann Lin, Peixuan Liu, Ryan To, Tuling Zhao

1. What have you accomplished since the last meeting?
2. Are there any obstacles in the way of meeting your goal?
3. What will you accomplish before the next meeting?

Gong Chen:

1. He verified the ambiguity in the requested features and asked for more detailed requirements during CP’s office hours. He also uploaded the group selfie of the last scrum to our GitHub repository.
2. The main obstacle is the technical details on the backend implementation and further clarification of the requirements.
3. He will start to work on simple designs for backend features including collage option and collage generation. He will also upload the group selfie of today’s scrum.

Lingyi Li:

1. She completed the process report of the last scrum and pushed it to our GitHub repository.
2. She does not have main obstacles for now.
3. She will complete the process report of today’s scrum and push it to the GitHub repository.

Joann Lin:

1. She verified some frontend features for our project.
2. The main obstacle is that she is not sure about data storage such as whether to use an online database or local database.
3. She will start to work on the database for clarifying user identification and saving collages.

Peixuan Liu:

1. She verified some backend features for our project.
2. The main obstacle is the technical details on the backend implementation and further clarification of the requirements.
3. She will start to work on simple designs for backend features including collage option and collage generation.

Ryan To:

1. He verified some frontend features for our project.
2. He does not have main obstacles for now.
3. He will start to implement UI for user identification and saving collages.

Tuling Zhao:

1. She verified backend features for our project.
2. She does not have main obstacles for now.
3. She will start to implement frontend for new UI features except for user identification and saving collages.