Allocated meeting time: March 27th, 5:00pm - 6:00pm

Actual meeting time: March 27th, 5:00pm - 6:00pm

Product owner: Professor Halfond, TAs, CPs

Scrum master: Gong Chen

Team members: Lingyi Li, Joann Lin, Peixuan Liu, Ryan To, Tuling Zhao

1. What have you accomplished since the last meeting?
2. Are there any obstacles in the way of meeting your goal?
3. What will you accomplish before the next meeting?

Gong Chen:

1. Finished the black&white filter
2. None
3. Have a simple design of the servlet that jsp files can use.

Lingyi Li:

1. She pushed the completed process report of today’s scrum to the GitHub repository and created a template for the first sprint deliverable on the Google Drive.
2. She does not have main obstacles for now.
3. She will continue writing the first sprint deliverable on the Google Drive.

Joann Lin:

1. I have added all dependencies to integrate AWS S3 with the Java project. I have created the code to upload images.
2. I do not have main obstacles for now.
3. I will work on turning the upload image application to a function that can be called. This will make it easier to integrate into the project.

Peixuan Liu:

1. I fixed the issues with mysql workbench on my computer so I can signup and login from localhost. I got the backend java class running on my computer.
2. Need to figure out how to dynamically change the size of the image
3. Work on the building the servlet to connect backend and frontend

Ryan To:

1. From our last scrum meeting, I drew ERD diagrams for our database on how we plan to store users and their respective saved images. I also experimented with the AWS S3 SDK so that our group could upload images from Java source code instead of the web UI.
2. None
3. Uploading images from the Java source code is not complete. I will finalize any bugs by next meeting so that we can upload images to S3.

Tuling Zhao:

1. I updated frontend to include filter and export buttons
2. none
3. I will start writing black box testing for main ui