Allocated meeting time: March 29th, 5:00pm - 6:00pm

Actual meeting time: March 29th, 5:00pm - 6:30pm

Product owner: Professor Halfond, TAs, CPs

Scrum master: Gong Chen

Team members: Lingyi Li, Joann Lin, Peixuan Liu, Ryan To, Tuling Zhao

1. What have you accomplished since the last meeting?
2. Are there any obstacles in the way of meeting your goal?
3. What will you accomplish before the next meeting?

Gong Chen:

1. Collaborated with Tuling to create the servlet that jsp files will use
2. It seems that the jsp files need modification to connect to the servlet
3. Make sure the servlet can be connected with the jsp

Lingyi Li:

1. I started writing the task chart for every scrum.
2. None.
3. I will continue writing the sprint process report.

Joann Lin:

1. I implemented the servlet and database functions to save collages and get saved collages
2. Need to wait for updates on JSPs and servlets
3. I need to work on integrating those functions with the front-end

Peixuan Liu:

1. Wrote white box test cases
2. Need to write a lot of tests
3. Will continue working on white box testing

Ryan To:

1. I completed the blackbox testing for user authentication and letter shape since the last meeting.
2. Awaiting dump files for testing on letter shape from the backend
3. Will continue wrapping up blackbox testing for size, rotation and filter.

Tuling Zhao:

1. I completed black box on main page appearance and front-back connection
2. Have to modify JS functions in front end
3. Will continue to work on black box