Allocated meeting time: April 1st, 7:00pm - 8:00pm

Actual meeting time: April 1st, 7:00pm - 8:00pm

Product owner: Professor Halfond, TAs, CPs

Scrum master: Gong Chen

Team members: Lingyi Li, Joann Lin, Peixuan Liu, Ryan To, Tuling Zhao

1. What have you accomplished since the last meeting?
2. Are there any obstacles in the way of meeting your goal?
3. What will you accomplish before the next meeting?

Gong Chen:

1. Finished the white box testing for LoginServlet, SaveServlet, and SignUpServlet.java
2. Understand and modify the code so the tests can run
3. Asking the instructors for update on the requirements

Lingyi Li:

1. I wrote some parts of the sprint process report.
2. None.
3. I will review the document before it’s being delivered.

Joann Lin:

1. I updated the AWSClient to fix bugs and make uploading more efficient.
2. No obstacles
3. I will work on configuring black box testing on my machine so that I can do it in the next Sprint.

Peixuan Liu:

1. Connected front-end with back-end
2. There’s a bug: we couldn’t apply the black and white filter
3. Write white-box testing for sprint 2

Ryan To:

1. I merged the blackbox tests with the new master branch and ensured that all test cases would pass
2. None
3. I will assist Peixuan and Gong with any issues they may have with backend. I will also help Joann and Tuling with installing cucumber correctly on their local machines

Tuling Zhao:

1. I completed black box for CollageDisplay for now
2. None
3. I will configure black box on my machine so that I can get rid of VM.