Allocated meeting time: April 4th, 9:30pm - 10:30pm

Actual meeting time: April 4th, 9:30pm - 10:30pm

Product owner: Professor Halfond, TAs, CPs

Scrum master: Gong Chen

Team members: Lingyi Li, Joann Lin, Peixuan Liu, Ryan To, Tuling Zhao

Scrum summary:

In this scrum, we decided to fix the problems we left in sprint 1 and the ones mentioned during the demo of the first sprint before we start to implement new tests and features for sprint 2. We tried merging all branches into one on github and rerunning our test cases.

1. What have you accomplished since the last meeting?
2. Are there any obstacles in the way of meeting your goal?
3. What will you accomplish before the next meeting?

Gong Chen:

1. Went to the instructor and grader’s office hour to ask for feedback and ways to improve
2. None.
3. Merging the white box testing branch with the master branch.

Lingyi Li:

1. I created a template for the sprint 2 process report.
2. None.
3. I will start to write the sprint 2 process report.

Joann Lin:

1. I tested the project with the CP and I wrote notes for his feedback
2. Not sure where error is coming from
3. I will work on figuring out the 404 error for our servlet redirect

Peixuan Liu:

1. Reflect on what we did wrong in the last sprint and how we can improve
2. Limited time and sleep deprivation
3. Merge whitebox test branch to master

Ryan To:

1. I merged the blackbox tests with the new master branch and ensured that all test cases would pass
2. None
3. I will assist Peixuan and Gong with any issues they may have with backend. I will also help Joann and Tuling with installing cucumber correctly on their local machines

Tuling Zhao:

1. I tried to configure black box testing on mac os
2. Failed to download Ruby and had to continue black box testing on VM
3. I will help figure out the servlet error