Allocated meeting time: April 5th, 5:00pm - 6:00pm

Actual meeting time: April 5th, 5:00pm - 6:00pm

Product owner: Professor Halfond, TAs, CPs

Scrum master: Gong Chen

Team members: Lingyi Li, Joann Lin, Peixuan Liu, Ryan To, Tuling Zhao

Scrum summary:

We are having a tough bug about servlet redirection so we were trying to debug together. We allocated tasks for new whitebox and blackbox tests as well as the new features updated by Gong.

1. What have you accomplished since the last meeting?
2. Are there any obstacles in the way of meeting your goal?
3. What will you accomplish before the next meeting?

Gong Chen:

1. Went to office hour and asked for the requirement update
2. None
3. Finishing the whitebox test

Absence reason: Gong was preparing for a meeting with professor.

Lingyi Li:

1. I added contents in R&R and scrum meeting information in the sprint process report.
2. None.
3. I will continue writing the sprint process report.

Joann Lin:

1. I continued to work on fixing the redirect problem between Main.jsp and CollageDisplay.jsp
2. I was not able to fix the redirect problem even after researching the problem and testing naming and web.xml solutions
3. I am going to work on implementing the save collage and collage history functionalities

Peixuan Liu:

1. Working on developing tests for the login feature
2. Don’t quite understand how mockito mock works, need to ask professor
3. I am going write more tests for the login feature

Ryan To:

1. I continued to work on fixing the servlet not found error
2. I was not able to fix the issue and will try to look at the web.xml solution.
3. I am going to work on fixing the AJAX request for getting the new image URL and work on the loading animation

Tuling Zhao:

1. I worked on finding the error of redirecting
2. Cannot find the error
3. I will start black box testing for new requirements