Allocated meeting time: April 12th, 9:00pm - 10:00pm

Actual meeting time: April 12th, 9:00pm - 12:00am

Product owner: Professor Halfond, TAs, CPs

Scrum master: Gong Chen

Team members: Lingyi Li, Joann Lin, Peixuan Liu, Ryan To, Tuling Zhao

Scrum summary:

We were implementing HTTPS Configuration, fixing the loading functionality and refactoring our code structure.

1. What have you accomplished since the last meeting?
2. Are there any obstacles in the way of meeting your goal?
3. What will you accomplish before the next meeting?

Gong Chen:

1. Getting advice from instructors on the pair programming section on the document
2. None
3. Work on https connection

Lingyi Li:

1. I added contents in sprint backlog and scrum meeting information in the sprint process report.
2. None.
3. I will start making task charts and and burndown charts for the scrums

Joann Lin:

1. I pushed the saved collage functionality to github and merged it with other files (locally)
2. No obstacles in my way
3. I will work on making AWSClient easier to work with with local sql database and save collage functionality

Peixuan Liu:

1. Got advice from the instructor on how to write white-box tests for future
2. none
3. Work on documentation and make sure everything work fine before demo

Ryan To:

1. I continued to work on the https feature and ensured that our application can run on port 8443. I generated my own keystore and certificate files.
2. Awaiting response on piazza
3. I will merge blackbox tests for this upcoming sprint

Tuling Zhao:

1. Completed black box for save collage
2. Did not find effective info for https test
3. Will adjust css to make main page look better