Allocated meeting time: April 24rd, 5:00pm-6:00pm

Actual meeting time: April 24rd, 5:00pm-6:00pm

Product owner: Professor Halfond, TAs, CPs

Scrum master: Gong Chen

Team members: Lingyi Li, Joann Lin, Peixuan Liu, Ryan To, Tuling Zhao

Scrum summary:

We were fixing bugs in our text cases together.

- What have you accomplished since the last meeting?

- Are there any obstacles in the way of meeting your goal?

- What will you accomplish before the next meeting?

Gong Chen:

- Fixing the black & white filter.

- None.

- Working on document.

Lingyi Li:

- I was creating the burndown charts.

- None.

- I will finish the burndown charts and write other sections in the document

Absence Reason: I have a class at this time

Joann Lin:

- Modified styling to make website responsive

- None

- Will assist with producing documentation

Peixuan Liu:

- Added some test cases to SaveCollageServletTest

- None

- Add more test cases to SaveCollageServletTest

Absence Reason: Have to finish homework for another class

Ryan To:

- I have finished the blackbox test case for download

- none

- I will write test case for https functionality

Tuling Zhao:

- Worked on documentation

- none

- Will work on documentation