Allocated meeting time: April 9th, 8:30pm - 9:30pm

Actual meeting time: April 9th, 8:30pm - 9:30pm

Product owner: Professor Halfond, TAs, CPs

Scrum master: Gong Chen

Team members: Lingyi Li, Joann Lin, Peixuan Liu, Ryan To, Tuling Zhao

Scrum summary:

We refactored some part of our project and started working on writing test cases and implementing the requirements in our sprint 2 backlog.

- What have you accomplished since the last meeting?

- Are there any obstacles in the way of meeting your goal?

- What will you accomplish before the next meeting?

Gong Chen:

- Refactored the ServerTest written by Peixuan

- None

- Writing test for export

Lingyi Li:

- I I added contents in sprint backlog and scrum meeting information in the sprint process report.

- None

- I will continue writing the deliverable

Joann Lin:

- Worked on save collage and view saved collage functionality

- Some questions about saved collages that I will ask CP about

- Will continue to refine functionality

Peixuan Liu:

- Refactored SaveServlet, SignUpServlet, MySQLDriver, LoginServlet and their black-box tests

- None

- Write tests for export functionality

Ryan To:

- Finished the loading animation while the request gets sent to the backend for processing

- None

- Configuring HTTPS for our application

Absence reason: Conflicted group meeting

Tuling Zhao:

- Wrote black box for collage generation, animation symbol and history gallery

- None

- Will update test and main.jsp to include no filter option

Absence reason: have class from 7 to 9:50