Allocated meeting time: April 23rd, 8:00pm-9:00pm

Actual meeting time: April 23rd, 8:00pm-9:00pm

Product owner: Professor Halfond, TAs, CPs

Scrum master: Gong Chen

Team members: Lingyi Li, Joann Lin, Peixuan Liu, Ryan To, Tuling Zhao

Scrum summary:

We were fixing bugs of our implementation of the new functionalities from our new sprint backlog. We also started to write the process report.

- What have you accomplished since the last meeting?

- Are there any obstacles in the way of meeting your goal?

- What will you accomplish before the next meeting?

Gong Chen:

- Fixing the size of exported collage.

- None.

- Fixing the black&white filter.

Lingyi Li:

- I was creating the burndown charts.

- None.

- I will finish the burndown charts and write other sections in the document

Joann Lin:

- Worked on testing the export and saved features to make sure they are bug free.

- None

- Will modify styling to make website responsive

Peixuan Liu:

- Added test cases to CollageServletTest and SignUpServletTest

- None

- Add test cases to SaveCollageServletTest

Ryan To:

- I added more test cases for saving the history, as well as deleting the history

- none

- I will write test cases for testing https and downloads functionality

Tuling Zhao:

- Fixed bugs

- None

- Will work on documentation

Absence Reason: Went to class from 7 to 9:50 pm