Allocated meeting time: April 19th, 5:00pm-6:00pm

Actual meeting time: April 19th, 5:00pm-6:00pm

Product owner: Professor Halfond, TAs, CPs

Scrum master: Gong Chen

Team members: Lingyi Li, Joann Lin, Peixuan Liu, Ryan To, Tuling Zhao

Scrum summary:

We were working on our new tasks assigned in this sprint.

- What have you accomplished since the last meeting?

- Are there any obstacles in the way of meeting your goal?

- What will you accomplish before the next meeting?

Gong Chen:

- Displayed error message when not enough image found for random key words

- The modification did not affect the application until I cleaned and built the project

- Send error message to front end

Lingyi Li:

- I finished the review document

- None

- I will start to write the second section in the sprint process report

Joann Lin:

- I have fixed save collage functionality so the saved collage stays in the History bar even when it is clicked. I have also added the buttons for deletion.

- No obstacles

- I will merge my code with the master branch. I will implement back-end functionality for saved collage deletion.

Peixuan Liu:

- Added more white-box tests for Server.java

- No

- Split Server.java into smaller classes and functions

Ryan To:

- I have added different blackbox testing options on a different branch and merged it with master

- Waiting for Gong to finish “insufficient number of images found” error on the backend

- I will continue to implement blackbox tests for multiple users, signup and “insufficient number of images found” error on the frontend.

Tuling Zhao:

- Fixed collage display position

- None

- I will add requirement of must selecting one filter option on main.jsp (since we have “No Filter” option)