Allocated meeting time: April 10th, 8:00pm-9:00pm

Actual meeting time: April 10th, 8:00pm-9:00pm

Product owner: Professor Halfond, TAs, CPs

Scrum master: Gong Chen

Team members: Lingyi Li, Joann Lin, Peixuan Liu, Ryan To, Tuling Zhao

Scrum summary:

We were working on making the test cases as well as the implementation of saving collage functionality.

- What have you accomplished since the last meeting?

- Are there any obstacles in the way of meeting your goal?

- What will you accomplish before the next meeting?

Gong Chen:

- Test for export. Fixing the location of main collage with help of tuling.

- None

- Getting advice from instructors on the pair programming section on the document

Lingyi Li:

- I added contents in sprint backlog and scrum meeting information in the sprint process report.

- None.

- I will continue writing the deliverable

Joann Lin:

- I continued to refine and test save collage and view saved collage functionality

- No obstacles

- I will push it to GitHub and make sure there are no merge conflicts

Peixuan Liu:

- Help Gong to write test for export.

- None

- Getting advice from instructors on how to write white-box tests

Ryan To:

- I continued to work on the loader and cleaned up the css on master branch

- No obstacles

- Working on implementing https feature

Tuling Zhao:

- I fixed collage displaying error

- None

- Will write black box test for save collage and search on https test